SARATOGA WATER DISTRICT

ISLAND COUNTY WASHINGTON

Minutes for September 17, 2025 - Regular Meeting

MEETING PLACE

Baby Island Club, 3616 Saratoga Road, Langley WA

IN ATTENDANCE: Commissioners Keith Sorensen, Phil Prior and William Poss

Absent: none

ALSO PRESENT:  none

Meeting called to order at 7:03 pm by Commissioner Sorensen.

Commissioner Prior motioned that the August 2025 meeting minutes be approved as written. Commissioner Sorensen seconded the motion.  (Motion carried, unanimously approved and passed).

Commissioner Poss reported that he stopped in to see the Island County Auditor to review their records on the vouchers from Jan and Feb 2025 that were problematic. The Auditor provided a breakdown of all payments to NWNWS and ATEC for the past year. The NWNWS payments for Jan and Feb were mistakenly processed to be paid to ATEC instead of NWNWS.

The Jan voucher for NWNWS in the amount of $13259.88 was incorrectly processed for payment to ATEC.  That check was reversed by Island County and not cashed.

The Feb voucher for NWNWS in the amount of $4582.68 was incorrectly processed for payment to ATEC.  The County confirmed that check was not cashed was voided it this am-see attached from.

These 2 amounts are now included in the vouchers from NWNWS in the September vouchers list.

Commissioner Poss motioned vouchers 128-134 and ETF 25-09 for the month of September 2025 in the total amount $44704.18 be approved. Commissioner Sorensen seconded the motion.  (Motion carried, unanimously approved and passed).

Cash in the Operations Maintenance account as of August 31, 2025 was reported as $149,445.56.  Reserve Funds, including the reserve CD as of August 31, 2025 was reported as $230,126.74.  All accounts are managed by the Island County Treasurer.

As of the September 10, 2025 Accounts Receivable, the balance due on water bills was -$2757.77 and past due amount of $422.47. A review of the past due accounts receivable was not made.

Commissioner Sorensen confirmed his April expense of $97.72 was paid again in May will be resolved via sending in a “check would be easiest, rather than trying to mix it with the board pay” as recommended by Devin Geiger of NWNWS.

Old Business-Operations

- King/NWNWS asked to comment on arsenic treatment system a we haven’t seen a test result since 10.6 on July 21.  Did you “increase the well run time before taking the next sample” as reported in August? Per Joanne Skaar: “Yes, Josh confirmed the increase and he is taking the sample in the middle of the cycle”.  Matter tabled.

- King/NWNWS was asked to comment on replacement of two frozen valves on McKay Road-

Per last meeting from the Board: Given the new information provided about the project the Board decided may be best to put this off until the winter or early spring as there will be significantly fewer residents occupying their homes at that time of year and it would allow more time for notice to customers.

- The following questions from the Board were sent to Joanne Skaar and Nic after the Aug meeting:

- As far as shutting off the water, you mentioned it would have to be for the entire system (except Passage View), but it appears there are numerous valves in the vicinity of the project that could isolate the shut off to that specific area per the attached plan? Per Joanne Skaar: “I don’t have an answer to this question at this time”.

- When we replaced the two valves on the main line from the reservoirs in March 2023 it was a two day system wide shut down, but the water was available in the evening each day.  Will that be the same on this project? Per Joanne Skaar: “Yes there is the potential that this could be the same scenario”.

- We didn’t do any boil water advisory on the March 2023 project, and wondering why it would be different at this time? Per Joanne Skaar: “March 2023 was during the King water ownership and the BWA was not enforced at that time. A BWA is a suggested practice by the SMA for community protections”.

- A suggestion was made to consider is leaving the two frozen valves in place and install one new valve in close proximity to replace the function? Per Joanne Skaar: “I will have to check on this with Nik or Nate when they are in the office”.

Alternatively, one of the valves appears to be slightly offset from the main line to cap off a previously abandoned line and wondering if that one actually needs to be replaced as it’s apparently no longer necessary? Per Joanne Skaar: “I will have to check on this with Nik or Nate when they are in the office.

Based on lack of information the board decided to hold on the project until more information available.  Matter tabled.

- King/NWNWS was asked to comment on: schedule to inspect ATEC media tanks and top off if needed? Per Joanne Skaar: “Nathan Campbell completed this project by refilling one of the vessels with the green sand plus that was onsite”.  Board will ask to clarify how much media was used sack and why green sand was used as we had none onsite. Matter tabled.

- King/NWNWS comment regarding Well 3 a sample port.  Per Joanne Skaar: “Josh completed this task.”.

- King/NWNWS comment on: The next Sanitary Survey is anticipated in 2026-please let us know if anything needed to prepare. Per Joanne Skaar: “Absolutely”.

Old Business Commissioner update:

- Commissioners discussion of a possible Supervisory Control and Data Acquisition (SCADA) system and reviewed proposal provided by Facet. Commissioner Sorensen to request info on a time and materials and not to exceed contract.  Matter tabled

- Commissioner Sorensen noted he had not found an electrical contractor to install a chlorine shed fan and switch and lighting. Commissioner Poss to ask J Beck. Matter tabled.

- Commissioner Sorensen noted he has the parts needed for the floor drain ands will complete the plumbing connections before end of 2025. Matter tabled.

- Continued discussion of well pump inspection and maintenance-Commissioner Sorensen to discuss with Facet.  Matter tabled

- Commissioner Prior reported he will purchase more tags for tagging fire hydrants.

- Continued discussion of repainting reservoir markings this spring/summer.  Commissioner Prior reported a bid from Fair Trade to pressure wash entire reservoirs was excessively costly. Commissioner Poss will ask NWNWS to provide a bid for only the lower 8 feet and base.  (NWNWS informal estimate in April was $800).  Matter tabled.

- Continued discussion of Fair-Trade bid on the tree work to remove leaning alder over well house/electrical transformer box.  Commissioner Prior to follow up with Fair Trade.   Matter tabled.

- Continued discussion of South Whidbey Fire Department report on recent exercising hydrants.  However, no pressure testing was done. Commissioner Prior investigating company that can do the maintenance work on the hydrants.  Commissioner Poss to follow up with South Whidbey Fire Department to see if they know if any contractors. Matter tabled

- Continued discussion of the Lead and Copper sampling.  Six homes agreed to participate. Test collected Aug 11 by NWNWS and results yet to be provided.  Matter tabled.

- Commissioner Prior reported the humidifiers replacement filters have been delivered.  He will install.  Matter tabled.

- Commissioner Prior reported last month that the owners of the boathouse may want a water meter/service and believe they paid the connection fee in 1991 but never had a meter installed.  Board agreed the owners should submit their request in writing with documentation about the fee paid for the Board to research and consider.  No action from boathouse yet.  Matter tabled

New Business

- none.

Correspondence

none

Audience Participation: None

Commissioner Sorensen motioned that the meeting be adjourned at 8:00. Commissioner Poss seconded the motion.  (Motion carried, unanimously approved and passed)

Commissioner Sorensen, President	_________________________

Commissioner Poss - Secretary _____________________________

Commissioner Prior – Treasurer____________________________